PROMO DIGITAL AD OPERATIONS

Salesforce Automation — Where We Stand & What's Needed

Handoff for the team helping us finish the Salesforce integration (or find a workaround)

Repo: github.com/katekling-stack/Promo-Operations   ·   Branch: claude/freewheel-order-placement-templates-p2rjzd

# TL;DR

The tool that builds FreeWheel Insertion Orders and all placements — tiering, naming, ad units, geo, frequency caps, time zones, self-exclusions, per-brand products — is built, tested (46 test files), and running against FreeWheel production for 15 regions / 153 campaigns. It already creates real NOT_BOOKED drafts end-to-end.

The only thing left for “fully automated” is letting a Salesforce Case kick it off instead of a person. All of that code is already written and unit-tested — the remaining work is Salesforce configuration + credentials, not new engineering.

There is also a zero-API workaround that works today (see §4), so we are not blocked on Salesforce to keep operating — the integration just removes the last manual step.

# 1.  The target flow (what “fully automated” looks like)

| Step | What happens |
| --- | --- |
| Planner fills a Case | sets Status = “Ready for Automation” |
| Poller picks it up (~5 min, idempotent) | reads Case fields + attached “Targeting” sheet |
| Tool builds the order | IO + ~14 placements, validated |
| Draft created in FreeWheel | NOT_BOOKED, ready for human review |
| Write-back to the Case | Success → Reason “Submitted to FreeWheel” + IO link; can’t build → Status “Needs Info” + reason |

Salesforce is intake only — no ad-ops logic lives there. It captures ~7 fields and a status flag; the tool does everything else.

# 2.  What’s already built on our side (no more code needed)

All of this is committed and tested:

| Piece | What it does | Command / proof |
| --- | --- | --- |
| Case → plan transform | Reads Case fields + attached Targeting sheet into a plan | build_plan_dict() — test_from_case.py |
| Preflight / readiness check | Logs in, describes the Case object, reports every missing field or picklist value (green/red) | promo-ops salesforce-check |
| Run one Case | Validate + build + create the draft; comment the IO link back | promo-ops from-case <ID> [--live] |
| Poller (unattended) | Processes every “Ready” Case; idempotent (never duplicates an IO); watch-loop or cron | promo-ops poll-cases [--live] [--watch] |
| Audit trail + digest | JSONL run log + shareable end-of-day summary | poll-status, daily-digest |
| Salesforce client | Login (user/token or Connected App), read Case, download Targeting, write Status/Reason, post comment, retry/backoff | integrations/salesforce.py |

The only placeholders in the code are the field API names (CASE_FIELD_MAP). If the org standardizes names differently, we change them in one file and everything stays in sync.

# 3.  What we need from Salesforce (the whole ask)

This is the entire critical path. Detail is in the admin build sheet + the import-ready salesforce-case-fields.csv.

- 7 required Case fields — Promoted Title, Region, Language, Campaign Name, Flight Start, Flight End, Video Durations. (30 more optional fields exist in the CSV for overrides/products — can follow later.)

- 3 picklist values on the existing Status/Reason fields: Status = “Ready for Automation”, Status = “Needs Info”, Reason = “Submitted to FreeWheel”.

- A way to scope which Cases are ours — a “Campaign Setup Form” Record Type or a checkbox.

- A sandbox + an integration user (username + password + security token) or a Connected App that can read Cases + these fields and write Status/Reason + a Case comment.

- Confirm we can attach & read a “Targeting” sheet on a Case (holds the variable-length targeting lists).

Acceptance gate: once the above exist, promo-ops salesforce-check prints green/red in one shot — the single go/no-go signal. Then we run one pilot Case (recommend USA) end-to-end, then schedule the poller.

# 4.  The workaround (works today, zero Salesforce API access)

If provisioning an integration user is slow, we are not blocked. The same Case → plan → order pipeline runs from a local file — no Salesforce connection at all:

- promo-ops from-case-file <case.json> [--targeting <targeting.csv>] [--live]  — one Case exported to JSON.

- promo-ops batch <cases.csv> --out results.csv  — a whole day’s campaigns at once (the interim form → Google Sheet → batch path already in use).

Practical fallbacks, in order of effort:

- Now: planner fills the form → export/paste rows → batch. (Live today.)

- Light-touch: a Salesforce report/export of “Ready” Cases → CSV → batch on a schedule. No write-back, but fully drives the build.

- Full automation: the API poller in §1–3 (write-back + comments + hands-off).

# 5.  Open questions for the team

- Targeting: attached sheet vs. more Case fields? We recommend the attached sheet (lists vary in length).

- Picklist upkeep — Campaign (153) + Brand lists grow as markets are added; regenerate from config on demand. Admin re-paste vs. automated sync — decide.

- Trigger — a Status value is simplest; a checkbox / Record Type / queue is an easy swap.

- Pilot scope — start with USA to prove the loop, then open all 15 regions.

# 6.  Files in this handoff pack

| File | For whom | What it is |
| --- | --- | --- |
| SALESFORCE_HANDOFF.md | Everyone | This rundown (source of this document) |
| SALESFORCE_ADMIN_ASKS.md | SF admin | One-page build sheet — their tasks only |
| salesforce-case-fields.csv | SF admin | Import-ready field list (from live config) |
| Salesforce-Field-Mapping.pdf | Both | Full mapping: minimal 7, full 37, picklists, open Qs |
| Salesforce-Implementation-Plan.pdf | Both | Phased who-does-what-in-what-order |
| SALESFORCE_GOLIVE.md | Us | Technical runbook: creds → preflight → schedule |

# GitHub links

Repo (branch): github.com/katekling-stack/Promo-Operations/tree/claude/freewheel-order-placement-templates-p2rjzd

Handoff (start here): .../docs/SALESFORCE_HANDOFF.md

Admin build sheet: .../docs/SALESFORCE_ADMIN_ASKS.md

Import-ready fields: .../docs/salesforce-case-fields.csv

Full field mapping: .../docs/SALESFORCE_FIELD_MAPPING.md

Technical runbook: .../docs/SALESFORCE_GOLIVE.md

Bottom line for the team: the single biggest lever is getting a Salesforce integration user + sandbox provisioned — that’s the long pole (usually an IT/admin ticket). Everything else is fast config once it exists. If that will take a while, use workaround (2) so we get value immediately.